PROJECT 2

KPI & Stakeholder Performance Dashboard

Tableau Data Analysis Report — Q1 2026

Owner: BI Analytics Team   |   Period: October 2025 – March 2026   |   User Stories: 15

# 1. Executive Summary

This report covers the KPI & Stakeholder Performance Dashboard (Project 2), which provides a consolidated view of analytics delivery metrics, user story completion rates, ad-hoc request turnaround times, and calculated field performance improvements. The dashboard was developed to give stakeholders at all levels — from operational teams to executives — a transparent view of the Analytics team's output quality and responsiveness.

As of Q1 2026, the team has achieved a 97% dashboard delivery rate (target: 95%), reduced ad-hoc turnaround time from 58 hours to 36 hours, and exceeded the calculated field optimization target by 8 percentage points. Stakeholder CSAT reached 4.7/5.0 — the highest recorded score.

Q1 2026 KPI HIGHLIGHTS

| Revenue Impact $8.2M ▲ 14% YoY | Active Dashboards 62 +8 added in March | Stories Completed 93% 3 stories in backlog | Stakeholder CSAT 4.7/5 Highest recorded |
| --- | --- | --- | --- |

## 2. Project Objectives

- Develop new Tableau dashboards based on 15 user stories and 7 ad-hoc stakeholder requests submitted in Q1 2026.

- Maintain and update existing dashboards to ensure data accuracy SLA compliance above 99.5%.

- Implement and optimize Tableau calculated fields — targeting a 20% performance improvement on slow-loading views.

- Create a quarterly scorecard dashboard with RAG status indicators aligned to executive stakeholder needs.

- Track and reduce ad-hoc request turnaround time to under 48 hours across all request types.

## 3. Quarterly Performance Scorecard

The following table summarizes actual versus target performance for key delivery metrics tracked in the Tableau scorecard dashboard:

| Metric | Target | Actual | Unit | Status |
| --- | --- | --- | --- | --- |
| Dashboard Delivery Rate | 95% | 97% | % | ✅ On Track |
| Data Accuracy SLA | 99.5% | 99.2% | % | ⚠️ Watch |
| Error Resolution SLA | 90% | 85% | % | 🔴 At Risk |
| Ad-Hoc Turnaround | 48h | 36h | hours | ✅ On Track |
| Calc Field Optimization | 20% | 28% | % | ⭐ Exceeded |

## 4. User Story Pipeline Analysis

15 user stories were logged in Q1 2026. Of these, 10 have been completed, 3 are currently in progress, and 2 are blocked pending infrastructure approvals. The average turnaround time for completed stories was 46 hours.

| ID | Title | Type | Team | Priority | Status |
| --- | --- | --- | --- | --- | --- |
| US-001 | SLA segment error breakdown | User Story | BI Analytics | P1 | In Progress |
| US-002 | MTTR calculated field v2 | User Story | Data Eng | P2 | Done |
| US-003 | Region drill-through filters | User Story | Viz Team | P1 | In Progress |
| US-004 | Auto-refresh pipeline | User Story | Infra | P2 | Blocked |
| US-005 | Stakeholder export to PDF | User Story | BI Analytics | P3 | Done |
| US-009 | Executive summary dashboard | Ad-Hoc | BI Analytics | P1 | Done |
| US-012 | Quarterly scorecard refresh | User Story | Analytics | P1 | Done |

## 5. Calculated Fields Implemented

The following Tableau calculated fields were developed and deployed in Q1 2026 as part of dashboard optimization work:

### 5.1 Rolling 7-Day Error Rate (LOD + Window)

WINDOW_SUM({ FIXED [Date] : SUM([Error Count]) }, -6, 0) / WINDOW_SUM(SUM([Total Events]), -6, 0)

### 5.2 MTTR Calculation with Open Incident Handling

DATEDIFF('hour', [Created Timestamp], IF [Status]='Resolved' THEN [Resolved Timestamp] ELSE NOW() END)

### 5.3 Weighted Severity Score

([Critical]*4 + [High]*3 + [Medium]*2 + [Low]*1) / [Total Errors]

## 6. Dataset Summary

| Dataset File | Description | Records |
| --- | --- | --- |
| project2_kpi_scorecard.csv | KPI targets vs actuals with RAG status | 10 metrics |
| project2_user_stories.csv | Full user story tracker with teams & timelines | 15 stories |
| project2_monthly_kpi_trend.csv | 6-month KPI trend (Oct 2025 – Mar 2026) | 6 months |

## 7. Recommendations

- Error Resolution SLA is the only at-risk metric. Recommend a dedicated sprint to improve incident routing and escalation workflows.

- Data Accuracy SLA at 99.2% is slightly below the 99.5% target — schedule a LOD expression audit for the top 10 dashboards.

- The two blocked user stories (US-004, US-015) require infrastructure team sign-off; escalate to CTO for prioritization.

- With CSAT at 4.7/5.0, stakeholder engagement is strong — continue quarterly roadmap alignment sessions.

Report generated: March 12, 2026   |   Next review: April 1, 2026